Attendance: Mayor Pennington, Councilman Payne, Councilman Smith, Councilwoman Owens Councilman Neilson (by phone)

City Employees- Kathy Brown, Dan Whitted, Dan Patterson

Community Members

| 1 b. | y/n |
| --- | --- |
| Owens | Y |
| Payne | Y |
| Neilson | Y by Ph |
| Pennington | Y |
| Smith | Y |

- 6:00 pm – Mayor Jon Pennington calls CC meeting to order

- Pledge of Allegiance / Opening Prayer

Councilwoman Owens - Opening Prayer

- Attendance by Roll Call

- Public Works Report – Dan W. there was vandalism throughout town – Lions Hall, black lives matter was spray painted on the payment. Dan W. and Dan P. covered the street with sand and removed the paint on the Lions Hall.

| 3.a b. c. d. | y/n |
| --- | --- |
| Owens | Y |
| Payne | Y |
| Neilson | Y |
| Smith | Y |

- Consent Items

*All matters listed within the Consent Agenda have been distributed to each

member of the city council for reading and study, they are routine, and will

be enacted by one motion of the Consent Agenda or placed on the Regular Agenda by request*

  - Review/approval of January 2025 City Council meeting minutes.

  - Review/approval of January 2025 Accounts Payable Report

  - City Council Report of Delinquent Water & Sewer Account

Councilman Smith made a motion to approve the consent items,

Councilwoman Owens 2nd the motion, roll call vote, unanimously approved.

- Treasurers Report – Kathy Brown

- Discussion Items – Project Updates

      - Water- Project is moving forward, the new well has been drilled, waiting on testing to move forward.

      - The pipe installation has been completed and water is turned on.

      - Wastewater Progress:

Next steps for this project:

- First, address DEQ comments

- Second, when sufficient funding is available, we can move forward with the bidding process.

  - Note: DEQ may require more collection system considerations.  If this occurs, that situation may require a contract modification by HECO to design their additional new request(s).

Regarding the LHTAC LRHIP FY26 Construction Project Grant Application:

- This grant was initially denied but has since been sent to a different group within DEQ for their consideration. We expect feedback and a decision from DEQ in April 2025.

Executive Session 74-206 a. 1

- Action Item

a. Cross Connection Control Program:

Working on amending the current ordinance

| 1 b. | y/n |
| --- | --- |
| Owens | Y |
| Payne | Y |
| Neilson | Y by Ph |
| Pennington | Y |
| Smith | Y |

- Planning and Zoning –

  - White Cloud Communications – Installing Fiber to City of Grand View and surrounding areas – after a call to Crown Excavation, Dan W. and Dan P. will mark the water/sewer locations with paint.  If there are any questions Crown Excavation will reach out to Dan W. also if any water/sewer lines are hit that have been marked Crown Excavation will repair any damage.

  - Doug Meyers – $48,000 sqft Shop/apartment 1390 Highway 78

- Public Comments *Please fill out blue comment sheets and keep your comments to under 3 minutes

- 7:05 pm - Adjourn